## Slide 1: HIL Origination System - Lendkey
Status Report
Date: 24-Jul-2023

## Slide 2: Summary of Tasks Completed
Made changes in the UI for variable rate functionality.
Prepared and completed tasks in the pre-production checklist.
Fixed minor bugs in UAT reported by Samadhan.
Performed the production promotion for V2.
Prepared and completed tasks in the post-production checklist.
Raunak made the full story changes and promoted them to production.
Tasks Completed
Completed final regression before V2 production promotion for:
  Contractor Flow
  Finance Manager Flow
  Applicant Flow
Completed the final regression before V2 production promotion for Ops and Application Dashboard.
Tested bug fixes from current sprint.

## Slide 3: Summary of Tasks In Progress
UI changes on offers module for variable rates like information pop up, footer changes.
UI changes on financing calculator for variable rates.
Tasks In Progress
Creation of automation test scripts for V2 APIs.
Testing of new features such as the military program in V2 API.

## Slide 4: Blockers/Dependencies/Risks/AIs
ID | Description | Owner | Impact H/M/L | Due Date | Status/Comments
1 | Changes required in V2 API that will support variable rates. | Backend Team | M | 31-Jul | In Progress
2 | Changes required in V2 API for variable rates in financing calculator. | Backend Team | M | 31-Jul | In-Progress

## Slide 5: Thank you!